TARS TECHNOLOGIES — CORPORATE REVIEW DOCUMENTATION

FinPilot Platform:
Upcoming Work & Roadmap

Strategic Engineering Execution Plan: Security Hardening, Loan Application Engine, Admin Web Portal, Lender Distribution, and Analytics

| Project Name: | FinPilot (Digital Loan Distribution Platform) |
| --- | --- |
| Prepared For: | Corporate Project Review Committee — TARS Technologies |
| Author / Lead: | Senior Software Architect & Technical Documentation Lead |
| Document Classification: | Confidential — Internal Corporate Review |
| Date & Version: | August 2026 ¦ Version 1.0 (Master Release) |

1. Executive Roadmap Overview

This Upcoming Work & Roadmap document outlines the strategic engineering execution plan to transition FinPilot from its current borrower-facing mobile MVP (~55% overall completion) into a commercial-grade, secure Digital Lead Distribution Platform for TARS Technologies. It answers the central question: 'What do we build next and why?'

STRATEGIC EXECUTION ORDER FinPilot Roadmap Core Prioritization Order: 1. Security & Compliance Hardening (Weeks 1–3) — Eliminate vulnerabilities before public beta. 2. Loan Application Submission Engine (Weeks 4–7) — Enable end-to-end borrower application filing. 3. Web Admin Operations Portal (Weeks 8–11) — Build operator dashboard for lead review and qualification. 4. Lender Integration & Routing (Weeks 12–16) — Dynamic lender matching and API distribution. 5. Intelligence & Conversion Analytics (Weeks 17–24) — Lead quality scoring and routing optimization.

Phase 1: Security & Compliance Hardening

Objective: Remediate all technical debt and critical security vulnerabilities identified during repository auditing to ensure compliance with India's Digital Personal Data Protection (DPDP) Act prior to commercial staging.

Phase 1 Key Features

Purge Plaintext Console Logging: Remove all `console.log` statements exposing plaintext 6-digit OTPs and PII (`auth.controller.js:43`, `mockKyc.js:17`, `pan.service.js:7`).

Private KYC Document Storage: Configure Cloudinary private storage buckets with time-limited signed URLs for Aadhaar/PAN image access.

CORS & Rate Limiting: Restrict CORS origins to authorized app domains and attach `express-rate-limit` middleware to `/api/auth/*` routes to block brute-force attacks.

JWT Token Refresh Route: Implement `/api/auth/refresh` route in backend to handle seamless 30-day token renewals.

Hardware Mobile Security: Migrate token storage in React Native from plain `AsyncStorage` to hardware-backed `expo-secure-store`.

Environment & Payload Hardening: Replace hardcoded local IP (`http://192.168.1.4:5000`) with environment configuration; enforce request body payload limits.

Phase 1 Technical Implementation Work

Security Middleware: Install and configure `helmet`, `express-rate-limit`, and `cors` whitelist middleware in `backend/index.js`.

Crypto Helper Update: Update `uploadKyc.middleware.js` to set Cloudinary `type: 'authenticated'` and generate 15-minute signed URLs.

Auth Controller Refactor: Create `refreshTokenController` verifying refresh JWTs against `user.refreshToken` in MongoDB.

Mobile Auth Service: Refactor `services/auth.js` to utilize `expo-secure-store` for `accessToken` and `refreshToken`.

| Dependencies | Zero environment variables in repo, clean console logs, 0 unauthenticated file URLs. |
| --- | --- |
| Expected Outcome | Zero critical/high security vulnerabilities, complete DPDP compliance, seamless session renewal. |
| Risk Assessment | Unresolved security vulnerabilities could expose customer PII or permit OTP session takeover. |
| Exit Criteria | 100% security audit pass rate; zero plaintext PII logged; signed URLs verified. |

Phase 2: Loan Application Engine

Objective: Engineer the core backend data models and submission workflows enabling borrowers to formally apply for loan products and track application progress.

Phase 2 Key Features

LoanApplication Schema: Define Mongoose model tracking `applicationId`, `userId`, `loanCategory`, `requestedAmount`, `tenure`, `status`, and `qualificationStatus`.

Application Submission APIs: Expose `POST /api/loan-applications`, `GET /api/loan-applications/my`, and `GET /api/loan-applications/:id`.

Document Association: Attach uploaded KYC document references (`aadhaar`, `pan`, `salarySlip`, `bankStatement`) to application records.

Proposed Status Lifecycle: Draft -> Submitted -> Under Review -> Verified -> Assigned -> Sent to Lender -> Lender Processing -> Approved / Rejected -> Disbursed (Proposed future design).

Phase 2 Technical Implementation Work

Model Construction: Create `backend/src/models/loanApplication.model.js` with indexes on `userId`, `status`, and `submittedAt`.

Controller & Routes: Implement `loanApplication.controller.js` and `loanApplication.route.js` with Zod validation.

Mobile Integration: Connect mobile `LoanOffersScreen.jsx` 'Apply Now' CTA to the backend submission API.

| Dependencies | Completed Phase 1 (Security Hardening & Token Refresh). |
| --- | --- |
| Expected Outcome | Borrowers can save draft applications, submit formal loan requests, and monitor real-time application status. |
| Risk Assessment | Data schema migration risk if loan category requirements expand. |
| Exit Criteria | Borrowers successfully submit applications; MongoDB records created with full document associations. |

Phase 3: Admin / Operations Panel

Objective: Develop the internal Web Admin Portal and backend management APIs allowing TARS operators to review customer leads, verify documents, and execute manual lead qualification.

Phase 3 Key Features

Admin Authentication & RBAC: Admin login endpoint (`POST /api/admin/auth/login`), JWT role validation middleware (`admin.middleware.js`).

Operations Queue Dashboard: Real-time queues for Pending Reviews, Verified Leads, Forwarded Applications, and Rejected Files.

Customer & Lead Detail View: Inspect borrower demographic profile, encrypted Aadhaar/PAN status, financial score, and Cloudinary document preview.

Lead Qualification Controls: Operator actions to mark leads as 'Qualified' or 'Not Qualified', attach internal notes, and update status.

Phase 3 Technical Implementation Work

Admin API Development: Build `admin.controller.js` handling `/api/admin/dashboard`, `/api/admin/applications`, and `/api/admin/qualify`.

React Web Portal: Develop a responsive React.js web admin application with TailwindCSS and Lucide icons.

Audit Logging: Implement `auditLog.model.js` recording all operator status changes and document access events.

| Dependencies | Completed Phase 2 (Loan Application Backend). |
| --- | --- |
| Expected Outcome | TARS internal operations team possesses full control to review, qualify, and manage incoming borrower applications. |
| Risk Assessment | Operator error or delay during manual verification. |
| Exit Criteria | Operators successfully login, view customer queues, inspect documents, and update application status. |

Phase 4: Lender Integration & Distribution

Objective: Transition FinPilot from static loan catalog displays to a dynamic lender matching engine and API lead routing system.

Phase 4 Key Features

Dynamic Lender Profiles: Database collections for `Lenders` and `LoanProducts` replacing hardcoded `loans.js`.

Lender Matching Engine: Automated matching logic evaluating borrower score against specific Bank/NBFC underwriting criteria.

Lender API Connectors: HTTP Webhook / REST connectors for forwarding pre-qualified lead payloads to partner NBFC APIs.

Status Synchronization: Webhook listener endpoints receiving real-time approval, rejection, and disbursal updates from lenders.

Phase 4 Technical Implementation Work

Lender Schema Design: Create `lender.model.js` storing partner bank API keys, eligibility rules, and commission rates.

Matching Algorithm: Implement `lenderMatching.service.js` prioritizing high-commission, high-probability lender offers.

Webhook Listener: Build `POST /api/webhooks/lender-status` with HMAC signature validation.

| Dependencies | Completed Phase 3 (Admin Panel & Qualification Queue). |
| --- | --- |
| Expected Outcome | Automated end-to-end lead distribution to partner financial institutions with real-time status updates. |
| Risk Assessment | Third-party lender API downtime or schema mismatches. |
| Exit Criteria | Lead payload successfully transmitted to lender endpoint; webhook receives status confirmation. |

Phase 5: Intelligence & Analytics

Objective: Deploy analytics pipelines and predictive machine learning models to optimize lead routing and maximize commission conversion.

Phase 5 Key Features

Conversion Funnel Analytics: Track drop-off rates across OTP registration, KYC completion, eligibility check, and application submission.

Lender Performance Benchmarking: Analyze approval rates, disbursal turnaround times, and average commission revenue per lender.

Predictive Lead Scoring: Machine learning model predicting lender approval probability based on historical applicant data.

Phase 5 Technical Implementation Work

Analytics Pipeline: Integrate aggregation pipelines in MongoDB for real-time dashboard analytics.

Event Tracking: Implement event logging service recording borrower interactions.

| Dependencies | Completed Phase 4 (Lender API Integrations). |
| --- | --- |
| Expected Outcome | Data-driven routing optimization maximizing platform commission revenue and approval speed. |
| Risk Assessment | Insufficient historical sample size for ML model training. |
| Exit Criteria | Analytics dashboard active; routing engine automatically prioritizes top-converting lenders. |

7. Strategic Delivery Timeline

7.1 90-Day Execution Plan (Near-Term)

| Timeframe | Focus Area | Primary Deliverables | Target Milestone |
| --- | --- | --- | --- |
| Month 1 (Weeks 1 - 4) | Security & Application Engine | Purge console logs, signed URLs, CORS, rate limits, JWT refresh, LoanApplication schema & submission APIs. | Milestone 4 & 5 |
| Month 2 (Weeks 5 - 8) | Web Admin Panel Development | React web admin portal, operator lead queue, customer KYC review UI, admin qualification APIs. | Milestone 6 |
| Month 3 (Weeks 9 - 12) | Dynamic Catalog & Staging QA | Migrate static loans.js to MongoDB, staging deployment, end-to-end QA, partner pilot testing. | Commercial Staging |

7.2 6-Month Vision Plan (Medium-Term)

Months 4 - 5 (Lender Integration): Direct API connectors with top 5 NBFC partners, webhook status sync, FCM push notifications.

Month 6 (Intelligence & Scale): Account Aggregator (AA) integration, predictive lead scoring, conversion funnel analytics, commercial expansion.